Dunes Open Item Tracking
Friday November 10th 

	Carry Over 1

	Update on Roofing and siding:  Follow up from annual meeting; Sept board meeting will be held to discuss the need for another special assessment to fund capital projects. Board would like roofing and siding quotes so the can go over numbers in time for meeting on 9/19.
UPDATE: Board asked Phoenix to obtain more roofing quotes on 8/30. I reached out to Caron Roofing, Superior Roofing, Maine Roofing, Dave Duschaine, and The Roof Doctor; to schedule on site visits. Currently only Caron Roofing and Superior roofing are willing to quote. All other vendors are scheduling into next year. Both Caron & Superior a possibility for fall work, mid to late October. Both have provided numbers for entire project and per bldg. Rate subject to change depending on timing. 
Caron Roofing - $22,500 per bldg. / entire 7 bldgs $157,500

Superior Roofing - $20,295 per bldg. / entire 7 blgs $142,065

Roof Pro - $20,000 per bldg. / entire 7 bldgs $140,000

UPDATE 9/22: Reached out to Caron, Superior, and Roofpro to request individual pricing for each building. 
Roofpro was on site Thursday 9/21 to price each building for siding.

A bldg - $2800

B bldg. - $2500

C bldg. - $2500

D bldg. - $5500

E bldg. - $8650

F bldg. - $8650

G bldg. - $1500

UPDATE 9/29: Roofpro on site 9/21, Caron doesn’t do siding. Waiting to hear back from Superior. Also reached out to Paul from Port2Port (booking 5 weeks out), and Purvis (sent all info, waiting for a quote date – booking out 3 to 4 mons).
UPDATE 10/6: Waiting to hear back from Purvis on quoting date. Port2Port is looking at their schedule to quote possibly the week of the 9th. 

	Open

	Continued Carry Over 1
	UPDATE 10/13: No response from Purvis after scope of work was sent. Port2Port has not provided a date yet. Reached out to M and Son Construction, and C.M.L Roofing to see if they take on fiber cement siding jobs. BOD to discuss at 10/17 meeting: long term roofing plan, and scheduling 1 blgd to be completed a year, to reach the 30 yr mark. Discussion of vendor choice, along with garage roofs.
UPDATE 10/20: No response from M and Son, and C.M.L. New BOD meeting date to discuss on 10/24.
UPDATE 10/27: Board voted unanimously at 10/24 BOD meeting in favor of moving forward with Roofpro. Motion was to move forward with roof and siding replacement for the A building. Also to repair siding on every building from the bottom up 5 ft, to get all buildings buttoned up weather tight before winter. If there are funds left before a vote needs to occur, BOD will vote to move forward with another building. 
Per the bylaws, approval of all members shall be required if capital improvements to common area are in access of 35% of all the prior fiscal years assessments. 2022-2023 dues $113,539 + special assessment $16,800 = $130,339 x .35 = $45,618.65 can be spent this fiscal year without a vote 😊
[image: image1.png]Section 6. ital Improvements,

The approval of all the members shall be required to make capital improvements to the
common elements in an amount in excess of thirty-five percent (35%) of the aggregate
assessments against all the members over the prior fiscal year, exclusive of service charges and
user fees, and in such event the cost thereof shall be assessed to all Unit owners as an

assessment.




**Spoke to Brian from Roofpro, thanked us for the opportunity to complete the work. He got back to me Friday afternoon (10/27) and said if his current job finishes smoothly and weather holds up, he will begin the A building roof next week, mid-week. Will touch base Monday evening. Confirmed he will be stripping entire roof, and replacing with GAF architectural 30 year shingles.  
UPDATE 11/3: A building roof start date was Wednesday 11/2. Demo completed Wednesday, and they were back on Thursday to complete the roof. Waiting to hear start date for complete siding on A and other buildings 5ft from bottom up. 


	

	Continued

Carry Over 
1

	UPDATE 11/10: Brian from Roofpro meeting the Board on site Friday the 10th @ 2:30pm to go over the button up job on each building, so he can give exact quoting. Board would like to add in another building for roofing if the funds are available. 


	Open

	Carry Over

2
	Follow up to owners regarding Special Assessment(s): Need further discussion with membership and Board priorities, so letter can be sent to all owners regarding current special assessment, and the possible need for another. 

UPDATE 9/22: Phoenix to work on priority list with pricing for each individual building. Board to discuss funding plan, and Phoenix will send out reserves and assessment letter to all owners. 
UPDATE 9/29: Phoenix sent 1st draft of capital project tracking sheet to Board with vendor updates 9/29. Board discussion on additional assessments / letter of explanation to owners, after review off RS with Aaron’s financials recommendations. 

UPDATE 10/6: No new updates. BOD needs to discuss at next meeting. Once discussed, Phoenix will write the community an email regarding assessment / reserves plan.

UPDATE 10/13: Will be discussing at our meeting on Tuesday, 10/17.

UPDATE 10/20: BOD meeting rescheduled to 10/24.

UPDATE 10/27: BOD discussed Aaron’s recommendations at 10/24 BOD meeting. Will be discussing a possible second assessment at a later date. If another assessment it to occur this fiscal year, BOD wants to do it after the holidays and split into 4 payments to make it easier on owners. Can be done up until end of June. Will email all owners next week to go over meeting discussion, and explanation of what the current assessment will be used towards. Will also add in the capital project tracking sheet. 

	

	Continued
Carry Over 2

	UPDATE 11/3: Email to all owners with Special Assessment explanation and Capital projects spreadsheet sent to all owners Thursday, 11/2.

UPDATE 11/10: Board will be discussing at a later date to plan for additional special assessment. If another special assessment is planned it will be after the holidays. 


	Open


	Carry Over 3

	Drainage by mailbox area: Email from Julianne 9/19, stated that the storm drainage area by the mailboxes is almost sealed off, and should be cleared. Previously cleaned out by grounds landscaping, will check in to see if this is something Robillard’s can take on. If not, Phoenix team will take care of. 
UPDATE 9/22: Mike to take care of this.
UPDATE 10/6: Mike plans to take care of the week of the 9th.

UPDATE 10/13: Mike went down to clean out the drainage, more growth than expected. He plans on moving some rocks around to clear. If it’s overgrown too much he will let me know so our team can take care of it. 

UPDATE 10/20: Mike is sick, but he will take care of once he is feeling better. 

UPDATE 10/27: Mike said area was too overgrown, and believes some of the rip rap may have fallen. Phoenix to assess and report back to BOD with repairs needed. 
UPDATE 11/3: Bill from Phoenix Construction team to inspect cleaning out drainage area. Melinda to report findings back to Board.

UPDATE 11/10: Bill still in the middle of projects. Shooting for next week (13th-17th).

	Open


	Carry Over 4

	Long term maintenance plan from Reserves Study: Email from Julianne 9/19, she would like it if Aaron could weigh in on a plan for maintenance to follow the 2019 reserves study. Aaron to review, and follow up. 

UPDATE 9/22: Aaron to review reserves study, and send the Board his follow up next week.
UPDATE 9/29: Reserves Study review and recommendations from Aaron sent to BOD on 9/29. Full account review to compare RS to actual reserves to determine further assessments. 

UPDATE 10/6: No new updates. BOD needs to discuss at next meeting. Once discussed, Phoenix will write the community an email regarding assessment / reserves plan. 

UPDATE 10/13: Will be discussing at our meeting on Tuesday, 10/17.

UPDATE 10/20: BOD meeting rescheduled to 10/24.

UPDATE 10/27: BOD discussed Aaron’s recommendations at 10/24 BOD meeting. Will be discussing at a later date how the BOD wants to catch up on the budget shortfalls since 2021.

UPDATE 11/3: Board will be further discussing in upcoming meetings. 
UPDATE 11/10: Same as above.

	Open

	Carry Over 5

	Owner Request: New owner Mike Skeen F4 would like build an exterior railing for his wife who has mobility issues. 

UPDATE 10/6: Melinda passed along vendors to owner, but owner has had no luck with vendors to complete asap. Mike asked if Phoenix could take on the job. Phoenix was on site this week, and pricing has been sent to owner. Owner would like to move forward with Phoenix to build railing similar to D1 style. BOD vote needed! 

UPDATE 10/13: Board passed owner request via email. Phoenix will be completing. Discussion and vote with BOD on 10/17 regarding style. Unit owner F2 is also purchasing railing so the blg keeps uniform look. Completing the 18th & 19th. 

UPDATE 10/20: F4 railing has been completed. Will return to complete F2 next week, and will stain both once completed.

UPDATE 10/27: Both F4 & F2 railings have been completed. Will need to return to stain both railings and Board that was fixed on the deck.  

UPDATE 11/3: Phoenix was scheduled to paint on Thursday, 11/2, but moisture meter was reading at over 50%. Returned on Friday afternoon in hopes the wood had dried out more, but it was reading at 30%, recommended not to paint if over 15%. Going to return next week on Monday, 11/6 after the wood has had more time to dry over weekend.

UPDATE 11/10: Monday 11/6, moisture meter reading at 25%, the weather is likely not going to clear up, so Board voted to move forward with next nice day to paint, and if it need touch up in Spring then Phoenix will touch up.

	

	New Business 
	· NEW BUSINESS: 

· Updates: Building maintenance updates: Brian from Roofpro – completed A building roof, needs to complete A building siding, and remaining buildings winter button up job. Also needs to complete deck repairs on building F. If there is time & funds this year, the Board would like to move forward with another roof before end of the year, or early Spring. 
· Time change – Board discussion on extra lighting for the community. Melinda discussing with electrician on options / recommendations. Will provide at the next meeting. 

 
	

	Notes:

	
	


Next Meeting Date:  Tuesday, 11/14/2023

Page 1 of 1

